# sprint 1 - daily standups

Week of Feb 19-23

## MONDAY 19/2/26

What I did: Started FastAPI backend structure, added SQLAlchemy models

What Im doing today: Wire up database.py, test connection

Blockers: none yet

### tuesday

- got database working with WAL mode

- added document upload endpoint

- TODO: integrate Ollama SDK... wait do we need SDK or just requests library?

- blocker: need to decide on model strategy, do we use different models for different doc types?

WED 12/2/26

Integrated llama3.1 for basic extraction. Works but slow. Switched to mistral-nemo, MUCH faster.

ACTION: Test deepseek-r1 for reasoning tasks - Alan - 25/2/26

Got actions table extracting from test RAID log. Quality is... okay. Needs better prompts.

RISK: Extraction is inconsistent, sometimes misses deadlines in paragraphs

## Thursday Feb 22 26

Added risks and deadlines tables

Created document_processor.py for text extraction

IMPORTANT: Excel files need special handling, only reading first sheet for now

Action item: add dependencies table - owner Alan - DUE 27/2

fri 23/2

Built out routers for CRUD operations

Added pagination (50 items per page) to all data endpoints

Started frontend setup... Tauri docs are confusing

ACTION ITEM: finish tauri config and get dev server running - march 1st - Alan

DEADLINE: Sprint 1 demo to myself on Feb 28 lol

Random note: should we add scope_items table? Keep seeing scope creep in my old projects

DECISION NEEDED: notification system - do we want proactive alerts or just daily briefing?