# Week 3 Sync - March 5, 2026

Attendee: Alan (all roles)

Duration: 45 minutes (monologue edition)

# Agenda

1. Sprint 2 progress review

2. Demo current functionality

3. Blockers and risks

4. Other business

# Sprint 2 Progress

Backend API is solid. All CRUD endpoints working for actions/risks/deadlines/dependencies. Batch upload endpoint handles multiple files sequentially, returns per-file results. Extraction quality improved after refining prompts in document_types.

Frontend Settings page is DONE and working great. Can add/edit/delete document types, test Ollama connection, configure intake folder. Pagination working on all data tables.

Current status: Prompts 1-3 of 6-prompt build sequence complete.

# Demo Notes

• Uploaded test RAID log → extracted 7 risks, 9 actions correctly

• Batch upload of 3 files worked smoothly

• Ollama connection indicator shows green, model badges display

• System document types protected from modification ✓

# Blockers & Risks

BLOCKER: None currently but worried about Prompt 4-6 complexity. Multi-file batch upload screen (Prompt 4) needs careful state management.

RISK: Extraction prompt refinement keeps tempting me to stop and tweak. Need to maintain momentum and defer polish until build sequence complete.

RISK: Tauri build still takes 3-4 minutes on first run, annoying for testing

ACTION: Continue to Prompt 4 (batch upload UI) - Alan - March 8

ACTION: Document the "simpler first" decision pattern - TBD - March 20

# Other Business

Mentioned in passing: it would be cool if the tool could proactively notify when deadlines are approaching. Like an automated daily briefing email. Maybe Slack integration too?

Also thought about dependency tracking visualization - like a network graph showing which tasks block others. Could use D3.js or something. Not critical but would be slick.

Random idea: what if we added a "sounding board" mode where you describe a project decision and the LLM helps you think through pros/cons? Could use deepseek-r1 for that.

Another thought: intake folder is great but what about automated document monitoring? Like watch a folder and auto-process new files? Would need file system watcher...

Oh and version control for extraction prompts would be nice. Track what prompts work best over time. Maybe a prompts history table?

>>> DECISION: All of the above are DEFERRED to post-V2 release. Scope creep detector: TRIGGERED <<<

Next meeting: March 12

DEADLINE: Prompts 4-6 complete by March 15