# EMERGENCY SYNC - MARCH 8, 2026

Time: 22:47 (working late again)

Mood: STRESSED BUT FOCUSED

# SITUATION

DATABASE HAS NO BACKUPS. This is actually critical. Been so focused on features that forgot basic ops. If SQLite file corrupts we lose EVERYTHING. This needs to be fixed TONIGHT.

# IMMEDIATE ACTIONS (RIGHT NOW)

1. Create backup script - ALAN - BY MIDNIGHT TONIGHT

2. Test restore process - ALAN - BEFORE BED

3. Add backup to daily checklist - ALAN - TOMORROW MORNING

4. Document backup procedure in README - ALAN - MARCH 9

# OTHER URGENT ITEMS DISCOVERED

While reviewing project status noticed several concerning things:

RISK: No error handling for Ollama service down scenarios

→ Need to add graceful degradation when Ollama unavailable

→ Show user-friendly error message not just 500

→ ACTION: Add Ollama health check to frontend - ALAN - MARCH 10

RISK: Upload folder grows unbounded

→ No cleanup strategy for old uploaded files

→ Could fill disk over time

→ DEFER: Add file retention policy to V2.1

ISSUE: Some document type prompts are still using placeholder text

→ Generic extraction prompt is too vague

→ Needs testing with real variety of documents

→ ACTION: Refine prompts using test docs - ALAN - MARCH 11

# TIMELINE ANXIETY

Looking at revised plan vs actual progress. Prompts 4-6 deadline is March 15 which is ONE WEEK AWAY. Current status:

Prompt 1-3: DONE ✓

Prompt 4: STARTED (batch upload UI)

Prompt 5: NOT STARTED (chat interface)

Prompt 6: NOT STARTED (notifications panel)

This is doable but tight. CANNOT afford any rabbit holes.

MUST resist urge to refactor things that are working.

MUST defer polish and optimization.

# SCOPE CREEP WATCH

Caught myself thinking about these today (ALL DEFERRED):

✗ Dark mode theme

✗ Keyboard shortcuts

✗ Export to PDF report

✗ Email integration

✗ Mobile companion app (seriously??)

STOP. FOCUS. SHIP V2 FIRST.

# DEPENDENCIES BLOCKING PROGRESS

NONE - this is good news

Backend API is stable

Ollama integration works

Settings page complete

Clear path forward on Prompts 4-6

# WHAT IS GOING WELL

(need to remember the wins during late night stress)

✓ Architecture decisions were sound

✓ Tauri is actually great once you get past initial learning curve

✓ Ollama performance is acceptable on this machine

✓ Structured extraction working better than expected

✓ SQLite + WAL mode is fast enough

✓ "Simpler first" principle saving tons of time

# TOMORROW PRIORITIES (MARCH 9)

1. Implement database backup (CRITICAL)

2. Continue Prompt 4 - batch upload screen

3. Create test documents for extraction testing

4. Align timeline across all project docs

5. Take a walk, touch grass, remember to eat

# DEADLINE SUMMARY

• TONIGHT: Database backup script

• March 9: Timeline alignment document

• March 10: Ollama health check in UI

• March 11: Refined extraction prompts

• March 15: Prompts 4-6 COMPLETE (non-negotiable)

• March 22: Prototype demo (is this still the date???)

• April 20: V2.0 Release

OK. Deep breath. One task at a time. Starting with backups.

End of sync notes: 23:15