# Sprint 2 Retrospective - CLOSED

Date: March 15, 2026

Status: Sprint Complete

# Completed Actions

Action A001: Implement database backup script - **COMPLETED March 10** by Alan. Automated backups now running nightly at 2 AM.

Action A002: Fix drag-and-drop bug in UploadPanel - **DONE March 7**. The missing onDragEnter handler has been added and tested.

Action A003: Complete Settings page with document types CRUD - **FINISHED March 8**. All CRUD operations working, system types protected.

Task: Refine extraction prompts for better quality - **COMPLETED March 12** - Alan. Tested with 10 messy documents, quality improved significantly.

# Resolved Risks

Risk R-TECH-001: Ollama RAM usage too high - **RESOLVED March 11**. Upgraded to 16GB RAM, models run smoothly now. Impact: High, Likelihood: Medium. Resolution: Hardware upgrade eliminated the issue.

R-UX-001: Drag-and-drop might confuse user - **CLOSED** as of March 7. Visual feedback added, works intuitively. No longer a concern.

R-TECH-004: Tauri CSP blocking functionality - **NO LONGER AN ISSUE**. CSP rules tested and adjusted, everything works within constraints.

# Met Deadlines

✓ Deadline: Sprint 2 kickoff - February 26 - **MET ON TIME**

✓ Deadline: Settings page complete - March 8 - **DELIVERED MARCH 8**

✓ Deadline: Prompts 1-3 done - March 10 - **ACHIEVED MARCH 9** (early!)

# Unblocked Dependencies

Dependency: Backend API blocks Frontend development - **NO LONGER BLOCKING** as of March 1. API stable, frontend can proceed without waiting.

The batch upload endpoint blocking frontend upload UI - **RESOLVED March 5**. Endpoint is live and tested, frontend integrated successfully.

# Still Open Items

Action: Complete Prompts 4-6 - Alan - Due March 15 - **IN PROGRESS**

Risk R-DATA-001: No backup strategy - wait this was resolved, why is it here?

Deadline: Prototype demo - March 28 - **UPCOMING**