# Project Intel V2 - Confidential RAID Log

Classification: [REDACTED]

Date: March 19, 2026

# High-Priority Actions

ACTION: Implement security patch for [REDACTED] vulnerability - Owner: [REDACTED] - Due: March 22, 2026 - Priority: Critical

ACTION: Complete integration with [REDACTED] API endpoint - Owner: Alan - Due: [REDACTED] - Priority: High

Task: [REDACTED] the [REDACTED] module to improve [REDACTED] - Owner: Alan - Due: March 25 - Priority: Medium

ACTION: Review access logs for [REDACTED] incidents - Owner: [REDACTED] - Due: ASAP - Priority: [REDACTED]

# Critical Risks

RISK: Potential data breach through [REDACTED] attack vector - Impact: Critical, Likelihood: [REDACTED] - Mitigation: Implement [REDACTED] and [REDACTED] controls

RISK: [REDACTED] service dependency could fail - Impact: High, Likelihood: Low - Mitigation: Add fallback to [REDACTED] provider

RISK: Unauthorized access to [REDACTED] database - Impact: [REDACTED], Likelihood: Medium - Mitigation: Enable [REDACTED] and audit [REDACTED]

# Key Deadlines

DEADLINE: Security audit complete - [REDACTED]

DEADLINE: [REDACTED] certification - April 1, 2026

DEADLINE: Compliance review for [REDACTED] - March 30, 2026

# Dependencies

The [REDACTED] feature blocks the [REDACTED] implementation. Expected resolution: [REDACTED]

Implementation of [REDACTED] enables deployment to [REDACTED] environment. Currently blocked by [REDACTED] approval.

# Scope Changes

SCOPE ADDITION: Include [REDACTED] functionality per client request - Approved: Yes - Impact: Adds 2 weeks to timeline

SCOPE REMOVAL: [REDACTED] feature deferred to V3 - Reason: [REDACTED] constraints

# Notes for Testing

This document tests extraction from heavily redacted content. The system should:

- Extract items even when key details are [REDACTED]

- Preserve [REDACTED] placeholders in descriptions

- Handle missing owners, dates, priorities due to redaction

- Still capture the overall structure (action/risk/deadline/dependency/scope)

Expected: 4 actions (2 with missing fields), 3 risks, 3 deadlines, 2 dependencies, 2 scope items. All should retain [REDACTED] markers.