# Project Intel V2 - Conflicting Information Test

Multiple sources with contradictory data

Date: March 20, 2026

# Version 1: Original Timeline

ACTION: Complete Prompts 4-6 - Alan - Due: March 15, 2026 - Status: In Progress

DEADLINE: Prototype demo - March 28, 2026

DEADLINE: V2.0 Release - April 15, 2026

# Version 2: Revised Timeline (Updated March 10)

ACTION: Complete Prompts 4-6 - Alan - Due: March 18, 2026 (EXTENDED) - Status: On Track

DEADLINE: Prototype demo - March 22, 2026 (MOVED UP)

DEADLINE: V2.0 Release - April 20, 2026 (EXTENDED)

# Version 3: Latest Update (March 18)

ACTION: Complete Prompts 4-6 - Alan - Due: March 20, 2026 (FURTHER EXTENDED) - Status: Almost Done

DEADLINE: Prototype demo - March 28, 2026 (REVERTED TO ORIGINAL)

DEADLINE: V2.0 Release - April 18, 2026 (SPLIT THE DIFFERENCE???)

# Conflicting Risk Assessments

RISK: Timeline slippage - Impact: High, Likelihood: Low (Feb assessment)

RISK: Timeline slippage - Impact: High, Likelihood: Medium (Mar 1 assessment)

RISK: Timeline slippage - Impact: Critical, Likelihood: High (Mar 15 assessment - ESCALATED)

# Contradictory Completion Status

Settings page: Marked as DONE on March 8 in sprint notes

Settings page: Listed as IN PROGRESS in March 12 status report

Settings page: Shown as COMPLETE in March 15 demo

# Duplicate Actions with Different Details

ACTION: Database backup implementation - Alan - Due: March 10 - Priority: High

ACTION: Implement database backups - Alan - Due: March 20 - Priority: Critical

Task: Set up automated DB backup - Alan - Due: March 15 - Priority: Medium

(These are all the same thing with different dates/priorities!)

# Which Information Should Be Extracted?

This document tests how the system handles:

- Multiple versions of the same deadline with different dates

- Conflicting priority/impact assessments

- Duplicate actions with different due dates

- Status contradictions across time

Expected behavior: System should extract ALL versions (showing the conflicts), OR extract only the most recent version, OR deduplicate and merge. Any approach is valid, but should be consistent.

This will reveal whether extraction uses "first found", "last found", "all found", or attempts intelligent deduplication.